This session plan outlines the overall management process.

The session plan for the process management meeting can be found starting at page 4.

The session plan for the top level management meeting can be found starting at page 9.

|  | Subprocess mgt. cycle |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Day -9 | Collect Measurement Data | 30 mins | To understand the current performance of the key variables in the operation of the process and the organisation | Measurement process Measurement definition Current graph Management Flowchart | Collect the measurement data according to the process and timing defined in the measurement schedule. Calculate current performance and plot it onto the performance graph against the current target. Plot the trend and assess whether action is required. | Up to date plot of the measure. |
| Day -9 | Analyse Deficiencies | 30 mins | To develop background information on observed deficiencies in order to guide later work on addressing them. | Guide on Problem Solving Guide on Problem Solving Tools Past history/log of measure analysis Analysis pro-forma | (If authorised within your remit) Investigate any unexpected trends or gaps in the performance. Discuss observations with the operators and gather their insights and observations. Develop a cause and effect diagram (or annotate existing models). Investigate likely causes, and use quantification to establish confidence in the conclusions. | Root cause of the deficiency |
| Day -9 | Tackle Problem | 30 mins | To address the root cause of any observed deficiencies, or to establish a fix to limit the effects of the problem. | Guide on Problem Solving Guide on Problem Solving Tools Past history/log of measure actions | (If authorised within your remit) Investigate past solutions with operators and through log. Supplement with ideas from similar processes, and ideas generated through PS techniques. Select most appropriate solution and implement – or flag up as options to Process Meeting. | Preferred solutions. Implementation plan |
| Day -8 | Progress Actions | 30 mins | To close the loop on previous actions and ensure they are progressing to a satisfactory conclusion. To address any delays in the progress of actions | Current action list from the measure log. | Review progress on the live actions arising from previous analyses with the action owners. Close off completed actions, and address issues in those actions that have been delayed. Reset completion dates where necessary. | Updated action list |
| Day -8 | Prepare ‘Simple’ Quadrant Chart | 30 mins | To communicate salient features of the measure and your supplementary work to the Process Team | Quadrant proforma | Complete the sections of the Quadrant chart proforma as follows: Top Left: Name of the measure, units of measurement, current value, current target Top Right: Graph of performance to date against target, with trend line marked. Bottom left: Brief summary of analysis if undertaken Bottom Right: Brief summary of actions planned and taken (if any). And outcome of progress chasing on previous actions. Submit finished chart to the process owner 3 days before scheduled Process meeting. | Simple Quadrant Chart of Measure |

|  | Process Mtg. Preparation |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Day -8 | Collate Subprocess Reports | 30 mins | To ensure the Process Team is prepared with a full understanding of the situation prior to the process meeting. | Subprocess Reports Schedule of owners | Collect reports into pack for distribution. Chase any reports not received by 4pm, and address the reasons for the delay in order that it will be prevented in future. | Pack of subprocess reports & measurem’t data |
| Day -8 | Annotate Reports | 30 mins | To ensure that any obvious issues may be addressed before the meeting in order that the meeting itself may be quick and efficient. | Pack of reports List of actions from previous meeting | Read through the reports and check progress on actions from previous process meeting. Identify any issues that require further clarification/resolution before the meeting, and annotate packs with your proposals thereof. Update a copy of the agenda with any special topics arising from the pack, and circulate the packs to the Process team. | Circulated pack of reports with annotated actions and agenda |

| Day -5 | Process Meeting |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| +0.00 | Introduction | 10 mins | To settle people into the meeting and ensure a common understanding of the objectives and agenda To ensure that learning from last meeting is addressed | Objectives Agenda Groundrules WWWRFI from last meeting. | Recap briefly of the objectives (which are likely to remain constant through the meetings) and move onto the agenda – highlighting any special items arising from the subprocess reports, from last mtg or from events since then. Reflect back on the last meeting analysis, and emphasise the parts of the groundrules which we will need to pay special attention to. | Agreed agenda Shared commitment to improving approach. |
| +0.10 | Progress on Actions | 20 mins | To ensure that actions from previous meetings are being completed efficiently To address any issues in the non-completion of actions. | Action list from previous meeting | Run through the actions that should have been completed since the last meeting, and confirm that this is the case. (Try to avoid summaries of the outcome or discussions around it during the meeting unless it has been scheduled) Check progress on actions not yet scheduled for completion. Seek to understand the reasons for delays, and either address them at the meeting or schedule a time after the meeting to address it then. | Updated list of actions to go forward to the next meeting. Actions on process owner to address issues in delays. |
| +0.30 | Review of Measures | 45 mins (Extendible if the section is efficient but routinely takes a longer time) | To decide on what actions need to be taken to maintain the process in control, and improving toward its agreed targets. | Circulated pack of measure data Four flipcharts to represent Q4 sections: The first should be a list of Process measures, & current & target values The second should have copies of the rele-vant graphs stuck to it The third should be headed analysis The fourth headed actions | The four (Q4) flipcharts should be stuck to the wall. Work through the measures, asterisk those that are deficient, and review the analysis and action provided by the measure owner (if available). Consider if any further analysis or action is needed, and if so, work through it briefly in the meeting (on flipchart), or action somebody to take it outside. | Flipcharts annotated with analysis & actions. (Basis of process Q4 chart to be submitted to Top-level meeting) |
| +1.15 | General Issues Arising | 30 mins (Extendible if the section is efficient but routinely takes a longer time) | To address more general management themes arising from the meeting or through the preceding month. To address any process issues that the management team may have. To improve systematic process and management performance | Performance on completing actions. Problem solving guide (PSD) Problem solving tools | Much of this section should be planned before the meeting by the process owner to address the more systematic issues of the process or process management – such as: themes in performance, general attitudes, talkback, performance on completing actions etc. However its focus must remain top-box – the systematic improvement of the process and its management overall. The session should be disciplined and follow the general outline of the PSD. If the session is short – finish early – but avoid confusing the meeting by cluttering it up with operational issues or actions – schedule these for a separate meeting. | Actions to improve process or management performance. |
| +1.45 | Actions | 10 mins | To ensure that every action has an appropriate owner and a realistic delivery date | Actions from Q4 flipcharts Car Park | Run through the actions, check they are clearly understood. Clarify the deliverable required. Agree owner and deliver date. | Updated action list (Sort into date order) |
| +1.55 | Wrap-up | 5 mins | To close off the meeting and learn for next time. | Objectives. | Check the meeting has met its objectives. Undertake a meeting review using WWW & RFI | Learning for next time |

|  | Process Owner Follow-up |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Day -4 (onwards) | Coaching and Support | 30 mins | To ensure individual growth and learning takes place. To improve individual and team performance. | Coaching notes made in mgt mtg. | Schedule time with each member of the team and use the AIM and GROW models to address issues & improve their performance. | Follow-up actions Coaching log. |
| Day -3 (am) | Prepare Process Q4 Chart | 30 mins | To communicate the essence of how the process is being managed to the other members of the Top-level Management Team. | Lotus 123 Quadrant Chart template. | Use the flipchart outputs from the Process Meeting to update the Lotus Quadrant Chart for your process, and print off the Quadrant Chart sheet and the sheet for each of the measures. Send the measures sheets to the measure owners as a log of what has been agreed. Send copies of the quadrant chart to the Top-level Management Team and post copies around the Process work area. | Quadrant Chart for Process |
|  | Top-Level Mtg Preparation |  |  |  |  |  |
| Day -3 | Review Top-Level Measurements | 30 mins | To collate and communicate the organisational performance prior to the meeting. | Quadrant charts from measure owners | Receive the data from the owners of the top level measures (in Q4 chart format). Develop an overall picture of organisational performance, copy into sets and annotate with any appropriate reflections that may be addressed before the meeting. | Measures pack |
| Day -3 (pm) | Review Process Quadrant Charts | 30 mins | To check that the individual processes are being managed well To identify any additional issues that may need to be addressed at the management meeting. | Process Quadrant Charts | Review the Process Quadrant Charts as they come in. Evaluate each to judge the quality of management being applied to each process, and use this understanding to plan further coaching sessions, any special actions or items for the agenda in the meeting. Chase any late charts. | Updates to action list and coaching log. |
| Day -3 (pm) | Pre-circulate Meeting Agenda | 30 mins | To enable the management team to prepare for the top-level management meeting. | Issues from previous two blocks | Using the above understanding, and the issues arising from the top-level measures, develop a detail agenda (session plan) for the top-level management meeting. Make any preparatory actions required clear. Distribute to the members of the top-level management team | Agenda circulated to the team |

| Day 0 | Top-Level Management Meeting |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| +0.00 | Introduction | 10 mins | To settle people into the meeting and ensure a common understanding of the objectives and agenda To ensure that learning from last meeting is addressed | Objectives Agenda Groundrules WWWRFI from last meeting. | Recap briefly of the objectives (which are likely to remain constant through the meetings) and move onto the agenda – highlighting any special items arising from the organisation’s performance, from the Process Q4 charts, from last mtg or from events since then. Reflect back on the last meeting analysis, and emphasise the parts of the groundrules which we will need to pay special attention to. | Agreed agenda Shared commitment to improving approach. |
| +0.10 | Review of Measures | 15 mins | To provide an overview of organisation performance. To identify clear areas for focus through the remainder of the meeting. To establish a practical framework for capturing the outputs from the meeting. | Circulated pack of measure data Four flipcharts to represent Q4 sections | The four (Q4) flipcharts should be stuck to the wall: The first should be a list of the Top-level measures, & the current & target values The second should have copies of the relevant graphs stuck to it The third should be headed analysis The fourth headed actions Work through the measures, & place a check box against those that are deficient. (This is now left and returned to throughout the meeting) | Flipcharts highlighting measures which need management attention. (Basis of process Q4 chart to be submitted to Top-level meeting) |
| +0.25 | Progress on Actions | 20 mins | To ensure that actions from previous meetings are being completed efficiently To address any issues in the non-completion of actions. | Action list from previous meeting Q4 draft flipcharts for the organisation | Run through the actions that should have been completed since the last meeting, and confirm that this is the case. (Try to avoid summaries of the outcome or discussions around it during the meeting unless it has been scheduled) Check progress on actions not yet scheduled for completion. Seek to understand the reasons for delays, and either address them at the meeting or schedule a time after the meeting to address it then. Tick off any performance deficits explained by the delays, list the delay under analysis, and write on the actions sheet what you have now put in place. | Updated list of actions to go forward to the next meeting. Actions on process owner to address issues in delays. Updated Q4 flipchart drafts for the organisation. |
| +0.45 | Review of Processes | 60 mins | To review process management in each area To establish where top-level performance will be addressed by actions already planned at the process level. | Process Q4 charts Q4 draft flipcharts for the organisation | Review each Quadrant chart spending no more than 10 minutes per chart. Praise success and draw out the learning points. Ask if there are any areas in which the process owner would benefit from discussion, and work through them. Encourage the group to challenge apparently weak analysis or actions. (Note specific areas for follow-up) Tick off any performance deficits explained by current deficiencies in the Process Q4s, and transfer a summary of the analysis and the planned Process actions to the Analysis and Actions sheets for the organisation | Improvement to Process Q4 charts General learning (Coaching needs) Updated Q4 flipchart drafts for the organisation. |
| +1.45 | General Issues Arising | 45 mins (Extendible if the section is efficient but routinely takes a longer time) | To address performance deficits not addressed at the Process Level. To address more general mgt. themes arising from the meeting or through the preceding month. To address any process issues that the mgt. team may have. To improve systematic process and management performance | Unticked Performance deficits from the draft Q4 chart. Performance on completing actions. Problem solving guide (PSD) Problem solving tools | Work through the remaining unticked performance issues on the organisation Q4 chart and discuss how these need to be addressed. The session should be disciplined and follow the general outline of the PSD. Analysis and Actions should be entered on the relevant flipcharts The rest of this section may be planned by the manager to address the more systematic issues of the organisation and its management – such as: themes in performance, general attitudes, talkback, performance on completing actions etc. | Actions to address performance deficiencies Final updates to the Q4 flipchart drafts for the organisation. Actions to improve process or management performance. |
| +2.30 | Learning from Best Practice | 45 mins | To establish a pattern of seeking to learn from best practice thinking and to develop management abilities and understanding. | Presentation schedule Presentation on management concept or aspect of best practice. | The next topic on the schedule is presented to the group. The group discusses how the organisation could benefit from adopting aspects of such an approach, and the potential pitfalls, & then decides whether and how to take it further. Further suggestions of mgt. concepts and practice are added to the schedule and allocated someone to research them and a date for presentation. | Management education. Actions to implement best practice Further coaching needs. Updated presentation schedule. |
| +3.15 | Actions | 10 mins | To ensure that every action has an appropriate owner and a realistic delivery date | Actions from Q4 flipcharts Car Park | Run through the actions, check they are clearly understood. Clarify the deliverable required. Agree owner and deliver date. | Updated action list (Sort into date order) |
| +3.25 | Wrap-up | 5 mins | To close off the meeting and learn for next time. | Objectives. | Check the meeting has met its objectives. Undertake a meeting review using WWW & RFI | Learning for next time |

|  | Top-level mtg. Follow-up |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Day +1 (onwards) | Coaching and Support | 30 mins | To ensure individual growth and learning takes place. To improve individual and team performance. | Coaching notes made in Top-level mgt mtg. | Work through the coaching needs arising from performance in the meeting and other observations. Schedule time with each member of the team and use the AIM and GROW models to address issues & improve their performance. | Follow-up actions Coaching log. |
| Day +2 | Prepare organisation Q4 Chart | 30 mins | To communicate the essence of how the organisation is being managed to the members of the Top-level Management Team, and to the Board. | Lotus 123 Quadrant Chart template. | Use the flipchart outputs from the Top-level Meeting to update the Lotus Quadrant Chart, and print off the Quadrant Chart sheet and the sheet for each of the measures. Send the measures sheets to the measure owners as a log of what has been agreed. Send copies of the quadrant chart to the Top-level Management Team and to the Board. Post copies around the organisation. | Quadrant Chart for organisation |